# 📝 Notes

Dec 11, 2025

## CPO Standup Call

Invited Akeem Oyebanji Roheem Olayemi Adefemi Sanyaolu Ayomide Abiola Charity Francis Maryam Bello Nwamaka Onyeocha Olajumoke Lawal Oluwabamise Ojo Osayuwamen Aigbogun Oyindamola Abdulateef Solomon Ebigwei Wisdom Idris

Attachments CPO Standup Call Notes - CPO Standup Call

Meeting records Transcript

### Summary

Roheem Olayemi and Maryam Bello discussed testing third-party application connectivity via an Application Load Balancer (ALB) and target group, with Maryam Bello confirming she would restart the setup including the client VPN, while also raising security concerns about public access to the private server behind the ALB. Solomon Ebigwei expressed concern over a lack of feedback on reports, while Roheem Olayemi apologized for the delay and detailed time constraints from P energy issues and monthly report reviews. Roheem Olayemi and Wisdom Idris discussed following up on an open ticket for resource confirmation, and Roheem Olayemi explained that the P energy issue with the X3 server was resolved by fixing a certificate problem. Roheem Olayemi, Ayomide Abiola, and an unnamed colleague will create an incident report for the X3 server issue, and Ayomide Abiola suggested setting up a CloudWatch alarm to investigate the unknown cause of failure on the 6300 server, a task that Roheem Olayemi subsequently assigned to Wisdom Idris along with the root cause analysis and incident report for both problematic servers.

### Details

Notes Length: Standard

- Third-Party Application Connectivity Roheem Olayemi confirmed that the suggestion of connecting the third-party application to a server that is behind an Application Load Balancer (ALB) via a target group is the route to test, as the 6300 server is currently not behind a load balancer (00:00:00). Maryam Bello confirmed testing the setup of a server in a private subnet, adding it to a target group, and placing it behind an ALB, accessing it via the ALB's URL, but omitting the client VPN component for the initial test (00:05:03). Roheem Olayemi emphasized the need to test the complete flow, including the VPN part, to ensure the solution is comprehensive before sharing it with the customer (00:07:17).

- Security and Access for the Third-Party App Maryam Bello raised a concern that placing the private server behind an ALB with a public URL could allow anyone with the link to access it. They suggested restricting access by adding the third-party application's specific IP address to the load balancer's security group inbound rules, allowing only them to access the public URL, while the company's employees continue to use their client VPN (00:08:13). Roheem Olayemi stated they would inquire if the third-party application has a specific IP address, noting that the only initial request was for an endpoint the application could access. Maryam Bello confirmed they would restart the setup, including the client VPN flow, as they had previously deleted the server in the sandbox environment (00:09:31).

- Handling Outstanding Reports and Issues Solomon Ebigwei expressed concern over a lack of feedback on reports they had been writing, including one for "verify me". Roheem Olayemi apologized for the delayed response, citing significant time constraints due to addressing P energy issues and conducting a thorough review of monthly reports for the CPO (00:11:29). Roheem Olayemi also mentioned that follow-up requests for meetings with customers like Sony and P energy have not been successful, with no responses after initial contact (00:12:23). Solomon Ebigwei also informed the team that they might not be available the following week (00:13:27).

- Follow-up on Resource Confirmation and P Energy Issues Wisdom Idris provided an update on a ticket, asking if the list of resources sent to the customer was acceptable (00:13:27). Roheem Olayemi requested them to check if the ticket is still open and, if so, to send a follow-up email asking the customer to confirm if the list in the sheet is exactly what they were expecting, allowing the ticket to be closed upon confirmation (00:14:35). Roheem Olayemi then discussed the P energy issue from the previous day, explaining that the issue with the X3 server was eventually traced to a certificate problem on the Windows server, which was fixed by a colleague (00:16:00).

- Need for Incident Reporting and Root Cause Analysis Roheem Olayemi noted that the customer requested a timeline for resolution and an incident report before the close of business for the X3 server issue. The plan is to create an incident report documenting the cause analysis and resolution for the problematic X3 server, with assistance from the colleague who fixed the issue (00:18:26). Ayomide Abiola raised a concern about the 6300 server, where the cause of failure is still unknown, noting that the issue with RDP was temporarily resolved by restarting the SSM agent via Session Manager (00:22:09).

- Investigating Application Crashes and CloudWatch Alarms Ayomide Abiola suggested that the application crash on the 6300 server might be stopping the SSM agents and other services. They proposed setting up a CloudWatch alarm to detect when the application crashes and help determine the root cause, as it is currently unknown what is causing the failures (00:24:26). Roheem Olayemi agreed with the CloudWatch alarm suggestion, while Ayomide Abiola mentioned they would investigate the setup, noting uncertainty about whether the CloudWatch agent is currently collecting logs from that server (00:25:36). Roheem Olayemi then assigned Wisdom Idris the task of working on the root cause analysis and incident report for both problematic servers, emphasizing the importance of tracking this work via a ticket for future reference (00:27:39).

### Suggested next steps

- Roheem Olayemi will reach out to cousin for assistance in documenting the steps taken to fix the X server issue to create a playbook and incident report, which will be shared with the customer today.

- Roheem Olayemi will create a ticket to track the root cause analysis and incident report for the applications and SS images stopping on the two servers.

- Wisdom Idris will send a follow-up reminder to confirm if the list of resources sent in the sheet is exactly what they were expecting, and then close the ticket.

- Maryam Bello will test out the client VPN flow for the third-party application access and inform Roheem Olayemi once completed.

- Roheem Olayemi and Ayomide Abiola will work on setting up a CloudWatch alarm for the server to detect when the app crashes.

You should review Gemini's notes to make sure they're accurate. Get tips and learn how Gemini takes notes

Please provide feedback about using Gemini to take notes in a short survey.

# 📖 Transcript

Dec 11, 2025

## CPO Standup Call - Transcript

### 00:00:00

Maryam Bello: Giants.
Roheem Olayemi: All right, let me just let your comments. So, um I've sent a message to wisdom to join. I'm not not sure if it's online, but I reach out to him. So, um I am I don't know if he'll be able to join by. So, let's just u go ahead. So, I don't keep you waiting too long. So, I I saw your your message yesterday. Let me know if I replied. Let me check. Yeah, I actually saw them. I saw the updates that was late in the in the night. So, um I actually like that image which you shared the third party app. So, that's exactly what they are. So even though um somebody made a what is it called a reference to this exactly and that's what you've come up with which is the fact that the third party app should connect to an a because the the the right now say 300 is not behind the load balancer. So the suggestion was to it yeah to put it in a target group in a load balancer to be able to achieve that exactly.

### 00:05:03

Roheem Olayemi: So that's the route we want to test out. So I don't know if we able to test this like having an end to end solution in sandbox to leverage client VPN to access a server in a private subnet then having an application. So, I don't know if that's if that's too much, if it's something you can
Maryam Bello: Okay.
Roheem Olayemi: complete.
Maryam Bello: So what I did was just the third party application part like putting the um creating a server in private subnet and you know putting it in a target group in a load balancer. So I wanted to um further do that client VPN to connect to the private subet but I wasn't sure if to test that out. I wanted to that's why I shared that update with you with that um image. So I wanted to get your update if I should test that out or since the client is already I mean they already have client VPN working in place. What they are concerned with is the third party application. So that's why I just tested that out without the client VPN part.

### 00:06:17

Maryam Bello: So I don't know if I should like test the whole like the full-fledged um what's it called now? architecture of the the way customers workflow is.
Roheem Olayemi: How? So sorry. How do you test um it first without the VPN parts?
Maryam Bello: So I the server I put the server in a private subnet then I created a target group added the server there and now created uh the ALB.
Roheem Olayemi: Okay. Okay.
Maryam Bello: So I now added um the target group while creating the ALB. So after that in the server I already like I installed Apache web
Roheem Olayemi: Okay.
Maryam Bello: server. So I now use the URL of the ALB to access
Roheem Olayemi: Okay.
Maryam Bello: it.
Roheem Olayemi: Okay. To access the server. Okay. Okay. Okay.
Maryam Bello: Yes.
Roheem Olayemi: Okay. I get what you're saying.
Maryam Bello: Yes.
Roheem Olayemi: Okay. Okay. Okay. So,
Maryam Bello: Yeah.
Roheem Olayemi: that's through the browser.
Maryam Bello: Yes.
Roheem Olayemi: Okay.

### 00:07:17

Roheem Olayemi: Okay. I get you. forget uh okay but we need to we need to get that that flow from the the VPN part so that when we share the solution we will not have
Maryam Bello: Okay.
Roheem Olayemi: anything that is missing where the customer say this thing is not working and the
Maryam Bello: Okay.
Roheem Olayemi: likes so I I'll share I'll share it this update with
Maryam Bello: Okay. Okay.
Roheem Olayemi: him so the reason I was not able to uh to respond.
Maryam Bello: Okay.
Roheem Olayemi: You know what what was happening yesterday. So I didn't even check it. Not up till the night I saw it. So I I'll respond.
Maryam Bello: No problem.
Roheem Olayemi: So So it's the 300.
Maryam Bello: Okay. Okay. Okay.
Roheem Olayemi: Yeah.
Maryam Bello: So, so I should still like test out the client again flow,
Roheem Olayemi: Yes.
Maryam Bello: right?
Roheem Olayemi: Yes. Yes.
Maryam Bello: Okay.
Roheem Olayemi: That's it.
Maryam Bello: Okay. Okay. So I was again I I something crossed my mind because I was like if um we

### 00:08:13

Roheem Olayemi: Yeah.
Maryam Bello: create the like if we put the private server behind the load balancer that means load balancer
Roheem Olayemi: Mhm.
Maryam Bello: obviously has a public URL which means that anybody with the public URL will be able
Roheem Olayemi: Yes.
Maryam Bello: to access it. So I'm thinking since the company they want their own like currently their own employees are using clientVPN so we can maybe restrict um the IP address access in the security group of the load balancer such that
Roheem Olayemi: Mhm.
Maryam Bello: maybe um we would only have the IP address I don't know if the third party application have a specific IP address they using so that it is only their IP address that will be added to the security group maybe so that they will be the only one um
Roheem Olayemi: I can assess it. I get
Maryam Bello: accessing the yes through that URL while the company would only be using
Roheem Olayemi: Yeah.
Maryam Bello: their client VPN they will not be using the public URL so I don't know if would get would like the route is we get the IP address of the third party and add it to the security group so we can restrict it

### 00:09:31

Roheem Olayemi: Yeah, I get I'll ask I'll ask for that if there's an IP. So, but the only thing he requested was if we have like an end point that the third party app can
Maryam Bello: Okay.
Roheem Olayemi: just eat and access the server.
Maryam Bello: Okay.
Roheem Olayemi: We asking this this one.
Maryam Bello: Okay. Okay. Okay.
Roheem Olayemi: Thank you.
Maryam Bello: When I test out the client VPN because I already deleted the server due to you know sandbox we can't leave resources.
Roheem Olayemi: Yeah. Yeah.
Maryam Bello: So, I'll like restart the whole process once I'm done.
Roheem Olayemi: Okay.
Maryam Bello: I'll let you know.
Roheem Olayemi: Okay. Okay. All right. Thanks very much.
Maryam Bello: Yeah. You're welcome.
Roheem Olayemi: Yeah. Are you back from leave?
Solomon Ebigwei: in back. I've joined this meeting twice on Monday, yesterday, but I think Miam was m sorry was the person I met on the call on Monday yesterday too,
Roheem Olayemi: Okay.
Solomon Ebigwei: but I later left.
Roheem Olayemi: Yeah.

### 00:10:32

Roheem Olayemi: So,
Solomon Ebigwei: So
Roheem Olayemi: and yesterday was a very tough day for us. So, that's why they didn't see us.
Solomon Ebigwei: I know the Sage the Sage server,
Roheem Olayemi: So,
Solomon Ebigwei: right?
Roheem Olayemi: yeah. Yeah. So,
Solomon Ebigwei: I saw the
Roheem Olayemi: so on Monday Okay. So, the tickets. So on Monday it was only the 6300 that had the issue.
Solomon Ebigwei: Yes.
Roheem Olayemi: So yesterday it was both servers. So we on it till the night you know that's
Solomon Ebigwei: Ah, well done
Roheem Olayemi: how it is. So sometimes things just fail
Solomon Ebigwei: this period that should be resting.
Roheem Olayemi: unexpectedly.
Solomon Ebigwei: I know there will be a lot of traffic on those servers now.
Roheem Olayemi: Yeah. So that's why we're not able to join yesterday on Monday.
Solomon Ebigwei: Okay. I was I think you on the call with me,
Roheem Olayemi: Okay.
Solomon Ebigwei: John, and J. Okay.
Roheem Olayemi: Yes. Yes. When she was adding
Solomon Ebigwei: Yes.

### 00:11:29

Solomon Ebigwei: I've been writing reports. I don't know if you guys are because I've not even seen any comments since I' even for verify me.
Roheem Olayemi: over
Solomon Ebigwei: I've not seen any comments. I think only once I wrote on Monday, I didn't get any response.
Roheem Olayemi: Yeah. So I don't Yeah. As I mentioned the P energy stuff was really time. So I didn't even I didn't even respond to it. So but for the for the verify me the one you sent I was honestly like on that
Solomon Ebigwei: Okay.
Roheem Olayemi: Monday was Monday there a lot of things that was happening. So I was trying I was reviewing all the reports for the month report. So you know we actually assign it to each person.
Solomon Ebigwei: Yes.
Roheem Olayemi: So I didn't want to let it be that okay since I was not assigned like it was assigned this one it was assigned this one I don't need to bother to check again
Solomon Ebigwei: Yes,
Roheem Olayemi: because at the end of the day it's going to come back and haunt me that are you know the CPO

### 00:12:23

Solomon Ebigwei: I get
Roheem Olayemi: stuff exactly so I had to do like a thorough review like on that Sunday
Solomon Ebigwei: obviously
Roheem Olayemi: Monday so I didn't have time to even respond to anything coupled with the P energy issue. Yeah. So yesterday or same thing. So hopefully I I'll respond. I'll check show what you sent. Then for the at one they sometimes customers I don't know they just pray the not responded
Solomon Ebigwei: Democracy. They've not responded. But I I'm still writing the reports though.
Roheem Olayemi: but yeah no problem.
Solomon Ebigwei: Just
Roheem Olayemi: So they've not responded. So we even I we requested for a call a meeting with Sony. So NS3 is one of their systems developer. He responded that he was on leave. We sent a followup email again. He said okay will let us know. Nothing since then. Same thing with P energy. Not before this before this issue. We've sent I sent like a reminder like last last two weeks or so.

### 00:13:27

Roheem Olayemi: I sent a reminder last week. They didn't respond. You understand? So before this issue happened.
Solomon Ebigwei: from our end we are clear we are doing our that's the major thing yes
Roheem Olayemi: Yeah. So then health.
Solomon Ebigwei: so also next week I might sorry I might not be available next week I've told John so I just
Roheem Olayemi: So I I sent Okay.
Solomon Ebigwei: want to tell you to I
Roheem Olayemi: No, no problem.
Solomon Ebigwei: already yeah you understand
Roheem Olayemi: Okay. Okay. No problem.
Solomon Ebigwei: No.
Roheem Olayemi: Of course I understand. Yeah.
Solomon Ebigwei: Okay.
Roheem Olayemi: Understand.
Solomon Ebigwei: Thank you.
Roheem Olayemi: You're welcome. Um All right. It's a wisdom.
Wisdom Idris: Yeah, nothing much yesterday. Yesterday we were able to what account was that we walked on and okay the list of resources I don't know if those guys have maybe given feedback Karen has responded to um that list if it's okay I think
Roheem Olayemi: Is the ticket still open?

### 00:14:35

Roheem Olayemi: Please check. So if it's still open, it means they've not maybe confirmed but has closed it.
Wisdom Idris: So,
Roheem Olayemi: But perhaps they responded because I couldn't even follow up yesterday. So you can confirm if it's still open. is still open. You can tell if to send the followup mail that if they've confirmed what the like if the sheet actually contains exactly what they expecting then we can yeah
Wisdom Idris: he's still
Roheem Olayemi: can fine. So send the followup reminder that if what we sent in the sheet is exactly what they were expecting. And when they make that confirmation then you can close the ticket. All right. Thanks very much. Um my boss though you're not you're not on shift but thanks for joining the call. So although it's just because we said if everybody should join the the call even if you're not on shift. So at least if there are any updates on anything um we can always get that information. All right. So um just a follow up on on the issue that happened yesterday the P energy uh stuff.

### 00:16:00

Roheem Olayemi: So we need to although I would send a message to cousin because yesterday when we restored that x server so he was able to that's t was able to so initially I never even knew so the the issue was that I never knew and that was because Mr. time we did not join the call we we set up the morning right regarding resolving the issue if he had joined a lot of things would have been clever to us. So on the s x3 um stuff so I I checked in the browser the what is it called the application uh link it was opening. So my thought was that okay it was because he was not able to out DP into the server that was the only issue that was affecting the s*** not knowing that from even if you if you log in from the browser like the users were seeing some errors popping up or something around that but he did not mention that he only said server server is down and those things are very vague. If you say server is down, we go and check target group.

### 00:17:19

Roheem Olayemi: Is it LD? We check is it running? Is it stopped? So, and the only issue we able to restrict it to was that we have DP. So, now until when we now installed thinking that everything is fine. He now said that he's seen error. He now explained that no, this was the money app. So cousin was able to assist a lot regarding so it's related to like the certificate on the windows server. So he was able to fix it although it took a lot of time.
Ayomide Abiola: All
Roheem Olayemi: So now I I told him yesterday when he was able to fix it that would um
Ayomide Abiola: right.
Roheem Olayemi: like to document everything he did to in case such scenario plays out again and god forbid he's not around. You know what that means? So that at least somebody and if I'm also not somebody in the team can just use like a playbook to to resolve the issue faster than than if it happens uh like the way it happened before.

### 00:18:26

Roheem Olayemi: So that's that. So on that we going we are going to do two things now. The first thing is to have a an incident report of what happened on that server. Right. the X3 cuz H300 that was it's not it was not straightforward by passing but we able to sh fix it fix it so but the X3 was was not even responding at all at all so you want to and they requested for that need to know what caused it if you look at the email I don't know if we saw it yesterday let me share my screen so at this point we need So I need to like give an update on that this morning. So this was this was his email. Can you all see my screen?
Ayomide Abiola: I
Roheem Olayemi: Yeah. So this was his Yeah. Good morning. This was his email around 4.
Ayomide Abiola: can't
Roheem Olayemi: So this is to further this is further to my multiple follow today. It is unassable that our will be down since morning today.

### 00:19:38

Roheem Olayemi: We have keying transaction that could not be processed and that has impact our operation negatively. This the point I'm making reference to kindly give us a timeline to resolve this today and share an incident report before close of business today. So it was late in the night. So I was not even to able to even work on anything. So I responded to that that we'll share we'll share and and this will be shared with you. So we need to that's on that server now the one that add issue. So right to um have like an incident report the cause analysis of everything and um how we able to resolve it. So that's the first part. So I'll reach out to cousin. I told him yesterday that I will need his assistance on documenting it. Said no problem. I should reach out to him today. So I'll send him a message very soon on when you should have a call so that it can be documented and we share it to the customer today.

### 00:20:43

Roheem Olayemi: Then the second issue is around um the VPN um is it called the VPN that third party stuff he was saying.
Ayomide Abiola: Yeah, the API
Roheem Olayemi: Yeah. Yeah. So um Miriam is already on it right now but I'll be sending a message to him right now on cuz Miriam mentioned something which is that if since the the since the application sorry the server is in a private subnet and it doesn't have a public IP yes we want to move it behind the load balancer so that we can share that uh endpoint with with them so the application aspect to it. So the the issue she raised was that won't it be that the the um once anybody gets that load balancer link cuz as a is public by the way want it defeat the purpose that they don't want the the application to be um access to the public so which is that if you can get an IP address of that application and we add it to the inbound roles on the security group so that we can restrict it to only that application.

### 00:22:09

Roheem Olayemi: So even if anybody access it from the browser or anything they cannot so I'll be doing that. So those are the two things that are I think are pending regarding regarding no the sorry I was I just remember the thought so was the call we had on Tuesday if you remember on the things they said we can go ahead and and um what's it called those things they give us approval to do check that email again so those are the things you are pending
Ayomide Abiola: Yeah.
Roheem Olayemi: Yes, those things we exactly.
Ayomide Abiola: Yeah. So I have um one or two question. So for Sage S3 because I I I heard yesterday when mentioned that
Roheem Olayemi: Okay.
Ayomide Abiola: he wanted to check the certificate that the issue might be coming from the maybe the certificate expire or something.
Roheem Olayemi: Yeah.
Ayomide Abiola: All right. So that was the cause for failure on that server. So but it say 300 it's I don't think that one has anything to do with certificates and we yet to discover the course you

### 00:23:18

Roheem Olayemi: No, no, no. Yeah, it that's the
Ayomide Abiola: know you guess the only we only get back up right
Roheem Olayemi: issue
Ayomide Abiola: we were able to even get what cost
Roheem Olayemi: for 1600.
Ayomide Abiola: so yeah was 300 Found
Roheem Olayemi: No, we did not do a backup for 1600. It just it worked. So when so that's why I said I was I said earlier that sometimes tech can be
Ayomide Abiola: it.
Roheem Olayemi: funny because when I we all went on the on the server I like differently we're not in calling. So I knew they also running some things. So I tried to have DP that it was given maybe connection or something not allowed. So I start trying different things online and I okay let me even try session manager where you can have a terminal instead of a like a GUI for the Windows server. Let me try session and I just click on it and it opened. When it opened I ran a script from I got from Gemini to restart the SSM agent.

### 00:24:26

Roheem Olayemi: So when I did it I just went to DP straight and it worked. So when it worked cousin now reach out to me that what did I do? I told you know he's surprised because he also tried s manager and it was not coming up. So that's how we fix that aspect regarding RDP. Then you now run the you started the that's um the application
Ayomide Abiola: Yeah, that mean Yeah,
Roheem Olayemi: from
Ayomide Abiola: that means something something is stopping everything. That mean what? Maybe when the app crashes is stopping the SSM agents is also stopping the
Roheem Olayemi: SSE. Yes.
Ayomide Abiola: application.
Roheem Olayemi: Mhm.
Ayomide Abiola: Yeah, exactly. That is when they have crashes is stopping everything running on that
Roheem Olayemi: That's what we don't know.
Ayomide Abiola: server.
Roheem Olayemi: Yeah. So that's what we don't know now.
Ayomide Abiola: Maybe like I said, we might need to we might need to set a might need to have a cloud watch
Roheem Olayemi: So
Ayomide Abiola: um alarm on that server for that particular event so we can detect when the app crashes on time and and see what exactly is crashing it cuz now we don't know what's happening.

### 00:25:36

Roheem Olayemi: Was the was the event name in the of
Ayomide Abiola: It might be those guys running some things because
Roheem Olayemi: course that's the thing about things like this if like a customer yes it's from within the
Ayomide Abiola: it's crashing from the
Roheem Olayemi: application so if they do things that is going to this the server they will not they might not even say that
Ayomide Abiola: application.
Roheem Olayemi: we did this they did that just say come and solve our problems it's not until when they give us the breakdown of everything that has been happening before we can we can reduce it to a particular issue the likes so that we can say okay this was what happened if they don't tell us. Yeah. So um um regarding the cloud watch um alarm is actually a
Ayomide Abiola: Yeah.
Roheem Olayemi: good a good um suggestion. So can we work on that to to have
Ayomide Abiola: Yeah.
Roheem Olayemi: that
Ayomide Abiola: We I'll see how we can have it cuz I don't know how it's going to work yet cuz I don't even think we're collecting any log from that server.

### 00:26:35

Ayomide Abiola: I think you know I don't mention to them that the there's something stops the one that supposed to be saying things like the cloud watch
Roheem Olayemi: logs the color.
Ayomide Abiola: agent
Roheem Olayemi: I thought you've you've done it the other time.
Ayomide Abiola: I can't even remember but I will check
Roheem Olayemi: I think I I asked everybody confirmed that it's not working
Ayomide Abiola: everything.
Roheem Olayemi: internet was spy remember.
Ayomide Abiola: Yeah, I think I think so. I think it's
Roheem Olayemi: Okay, you can you can do another confirmation.
Ayomide Abiola: working.
Roheem Olayemi: I thought it was working that the cloud agent is already running.
Ayomide Abiola: Oh,
Roheem Olayemi: So yeah.
Ayomide Abiola: yeah.
Roheem Olayemi: All right. All right. So I think that's that's all. So we need to um Okay. Um I mean are are you done with OJ's task? So I don't
Ayomide Abiola: No, I'm not done.
Roheem Olayemi: Okay.
Ayomide Abiola: Still on
Roheem Olayemi: Okay.
Ayomide Abiola: it.
Roheem Olayemi: So wisdom we adding that button to you on the the incident

### 00:27:39

Wisdom Idris: Ow.
Roheem Olayemi: um getting the root cause analysis for the two servers. Right. So I'll be creating a ticket so we can track it cuz I said I don't I don't All of these things we might think oh it's already working let's just move on. It's not like that because if this is happens today or tomorrow it will come back and on that okay when the last one happened where's this report so so that we should not my my my my own intention regard of this um support is that one should be ahead of any query and some something like that happened yesterday when they having issues I was doing my own stuff as I said we all doing different things separately cousin I and so he reach out to me he was asking what have I done okay when you did that what did you do I was telling him what do you do that's okay okay so I was just imagining if when he was asking me those things I was like I have not done anything or I am still trying to start I'm still it won't sound it won't sound well but should in case you started we already started investigating documenting I don't senior happens again and let's say it happened we can actually show them this is what we've written so far we just about to send it before this one happened now do you get so that's the reason why we need to act fast on the issue so I'll create a ticket regarding the uh the incident report getting the root cause of the applications stopping and the SS images stopping. All right. So, I think that's that's all for now. All right. Thanks everyone for joining.

### Transcription ended after 00:30:11

This editable transcript was computer generated and might contain errors. People can also change the text after it was created.